Board Link
https://app.asana.com/0/1209395762772163/1209397664223807
-------------------------------------------------------------------------------------------

Desktop

1) https://app.asana.com/0/1209395762772163/1209395762772171

Type CR

Status: status and hours in other tickets

============

2) https://app.asana.com/0/1209395762772163/1209395762772183

Type BUG

Status: Fixed

============

3) https://app.asana.com/0/1209395762772163/1209395762772201

Type CR

Status: Done (25hrs)

============

4) https://app.asana.com/0/1209395762772163/1209395762772217

Type CR

Status: Done (hours in https://app.asana.com/0/1209395762772163/1209395762772201)

============

5) https://app.asana.com/0/1209395762772163/1209395762772205

Type CR

Status: Done (5hrs)

============

6) https://app.asana.com/0/1209395762772163/1209395762772209

Type CR

Status: Done (5hrs)

============

7) https://app.asana.com/0/1209395762772163/1209395762772213

Type CR

Status: Done (hours in https://app.asana.com/0/1209395762772163/1209395762772201)

============

8) https://app.asana.com/0/1209395762772163/1209395762772221

Type CR

Status: Done (5hrs)

============

9) https://app.asana.com/0/1209395762772163/1209395762772225

Type BUG

Status: Fixed

============

10) https://app.asana.com/0/1209395762772163/1209395762772235

Type CR

Status: Done (5hrs)

============

11) https://app.asana.com/0/1209395762772163/1209407834935068

Type BUG

==>
Logo are displayed from Team storage records
Please check the image for logo add and updated section

============

12) https://app.asana.com/0/1209395762772163/1209407834935082

Type Bug

==>
Logo are displayed from Team storage records
Please check the image for logo add and updated section

============

13) https://app.asana.com/0/1209395762772163/1209407836851335

Type CR

Status: Done [30min]

============

14) https://app.asana.com/0/1209395762772163/1209407836851339

Type CR

Status: Done [30min]

============

15) https://app.asana.com/0/1209395762772163/1209407836851343
Type CR

Status: Done[small change]

============

16) https://app.asana.com/0/1209395762772163/1209407836851347
Type CR

Status: Done [4hr]

============

17) https://app.asana.com/0/1209395762772163/1209407839780025
Type CR

Status: Done [1hr]

Tablet

1) https://app.asana.com/0/1209395762772163/1209421305688377

Type CR

Status: Done(1hr)

Mobile

1) https://app.asana.com/0/1209395762772163/1209395762772177

Status: Just Layout no work

============

2) https://app.asana.com/0/1209395762772163/1209407836851364

Type CR

Status: Done [15min]

============

3) https://app.asana.com/0/1209395762772163/1209407839780029

Type CR

Status: Done(done with https://app.asana.com/0/1209395762772163/1209421305688377
)

============

4) https://app.asana.com/0/1209395762772163/1209407839780033

Type BUG

Status: We have not found any issue like this, we have test in ios and android the slider can be swiped by touching.

============

5) https://app.asana.com/0/1209395762772163/1209407839780039

Type BUG

Status: We have made this small because in some places there is four items, now we have increased the font and padding, but what will be if more than three, or if big text

============

6) https://app.asana.com/0/1209395762772163/1209411490343507

Type BUG

Status: Fixed

============

Effekte

1) https://app.asana.com/0/1209395762772163/1209407834935072

Type CR

Status: Done (5hrs)

============

2) https://app.asana.com/0/1209395762772163/1209395762772229

Type CR
Status: Done (3hrs)

============

3) https://app.asana.com/0/1209395762772163/1209407834935078

Type CR

Status: Done [30min]

============

4) https://app.asana.com/0/1209395762772163/1209409683776693

Type CR

Status: Done [1hr]

============

5)https://app.asana.com/0/1209395762772163/1209407836851345

Type CR

Status: Done [1hr]

============

6) https://app.asana.com/0/1209395762772163/1209407836851356

Type CR

Status: Done [30min]
============

7) https://app.asana.com/0/1209395762772163/1209407836851358

Type CR

Status: Done [6.3hrs]

============

8) https://app.asana.com/0/1209395762772163/1209407836851362

Type CR

Status: Pending Sample not given yet
============

1) https://app.asana.com/0/1209395762772163/1209395762772201

Type CR

Status: Done [4hrs]
============

2) https://app.asana.com/0/1209395762772163/1209781290985537

Type CR

Status: Done [3hrs]

============

2) https://app.asana.com/0/1209395762772163/1209797966516560

Type CR

Status: issue is fix

server unable to render f:image fal tag
so we have removed that with image tag

we have made this changes everywhere as this error might be occurred any time if any page have large amount of content which is containing large amount of images as well. fix page and updated player model and codes.

time: 4hrs

============

4) https://app.asana.com/0/1209395762772163/1209781290985548

Type CR

Status: Done [30min]
============

5) https://app.asana.com/0/1209395762772163/1209797966516554

Type CR
Status: Done [30min]

New APRIL 2025

1) https://app.asana.com/0/1209395762772163/1209869547521136

Type CR
Status: Done [30min] not explained before

2) https://app.asana.com/0/1209395762772163/1209869547521202

Type CR
Status: Done [30min]styling modification as image height height was big

3) https://app.asana.com/0/1209395762772163/1209854752836952

Type CR
Status: Done [5hrs]

We have updated code1) Add any text in position field it will display2) Added "no portrait-page" checkbox3) Added "is goalkeeper" checkbox(A goalkeeper has extra WÜRFE tab)4) You can sort records using Arrow in TCA, please check image

4) https://app.asana.com/0/1209395762772163/1209883646678203
https://app.asana.com/0/1209395762772163/1209883646678209

Type CR
Status: Done [2hr]

5) https://app.asana.com/0/1209395762772163/1209885364786639/

Type CR
Status: Done [30min]

6) https://app.asana.com/0/1209395762772163/1209892952543020

Type CR
Status: Done [1hr]

7) https://app.asana.com/0/1209395762772163/1209896036763917==>
1) In the backend a field for the player's TikTok Account is missing.==> Added new field TikTok in Backend and display in frontend
2) For Instagram account the wrong icon is displayed in frontend (TikTok icon)
==> Fixed icons display

Type CR
Status: Done [2hrs]

8) https://app.asana.com/0/1209395762772163/1209908993403739
Type CR
Status: Done [30min]

9) https://app.asana.com/0/1209395762772163/1209908993403725
Type CR
Status: Done [30min]

10) https://app.asana.com/0/1209395762772163/1209885364786639
Type CR
Status: Done [2hrs]

11) https://app.asana.com/0/1209395762772163/1209908993403751
Type CR
Status: Done [1hr]

12) https://app.asana.com/0/1209395762772163/1209908993403729
Type CR
Status: Done [30min]

13) https://app.asana.com/0/1209395762772163/1209922900765948
Type CR
Status: Done [30min]

14) https://app.asana.com/0/1209395762772163/1209928808913986
Type BUG
Status: Fixed

15) https://app.asana.com/0/1209395762772163/1209928808913990
Type CR
Status: DONE, issue page load, optimised code [3hrs]

16) https://app.asana.com/0/1209395762772163/1209928813288342
Type CR
Status: Done, issue image loading [1hr]

17) https://app.asana.com/0/1209395762772163/1209928808913992
Type CR
Status: Done, sorting updated [1hr]

18) https://app.asana.com/0/1209395762772163/1209935111057495
Type CR
Status: Done [1hr]

19) https://app.asana.com/0/1209395762772163/1209935114542550
Type CR
Status: Done [1hr]

20) https://app.asana.com/0/1209395762772163/1209935114542576
Type CR
Status: Done [30min]

21) https://app.asana.com/0/1209395762772163/1209935114542572
Type CR
Status: Done [30min]

22) https://app.asana.com/0/1209395762772163/1209935114542564
Type CR
Status: Done [30min]

23) https://app.asana.com/0/1209395762772163/1209935111057503
Type CR
Status: Done [30min]

23) https://app.asana.com/0/1209395762772163/1209935114542540
Type CR
Status: Done [30min]

24) https://app.asana.com/0/1209395762772163/1209935114542544
Type CR
Status: Done [30min]

25) https://app.asana.com/0/1209395762772163/1209935114542568
Type CR
Status: Done [1hr]

26) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209939743398316
Type CR
Status: Done [30min]

27) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209946587925180
Type CR
Status: Done [10min]

28) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209946587925170
Type CR
Status: Done [10min]

29) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209946587925176
Type CR
Status: Done [10min]

30) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209947690078167
Type CR
Status: Done [1hr]

31) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209947690078175
Type CR
Status: Done [1hr], the provided image is not fitting for all, so we have to adjust through css fro different devices

32) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209947708975558
Type CR
Status: Done [30min], this is because of different size of product images

32) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209974599497966
Type CR
Status: Done [30min]

33) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209974599498044
Type CR
Status: Done [30min]

34) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209974599497972
Type CR
Status: Done [1hr]

35) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209974599497996
Type CR
Status: Done [1hr]

36) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209974599497986
Type CR
Status: Done [1hr]

37) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209986358717871
Type CR
Status: Done [30min]

38) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209949000389073
Type CR
Status: Done [1hr]

39) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209935114542568
Type CR
Status: Done [5hrs]

40) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210010861198757
Type CR
Status: Done [30min]

41) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1209986358717871
Type CR
Status: Done [30min](adjusted for all device)

42) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210009979618646
Type CR
Status: Done [1hr]

43) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210009979618642
Type CR
Status: Done [15min]

44) https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210010877385213
=> this task is done, current url https://staging.mt-melsungen.de/teams/bundesliga/mitglied/adam-morawski
here we change details page slug to "mitglied" as we can't remove it from URL
Type CR
Status: Done [3hrs]

45)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210009979618654
==>Done
Removed update player Position field from scheduler task

Type CR
Status: Done [1hr]

New JULY 2025

1)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210751478198306
Type: CR
Status: DONE(10.07.2025[AC])
Time: 1hr

2)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210751481362113
Type: CR
Status: DONE(10.07.2025[AC])
Time: 30min

3)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210751481362115
Type: CR
Status: DONE(10.07.2025[AC])
Time: 30min

4)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210761170529150
Type: CR
Status: DONE(10.07.2025[SG])
Time: 30min

5)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210761170529162
Type: CR
Status: DONE(10.07.2025[SG])
Time: 1hr

6)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210761170529156
Type: CR
Status: DONE(10.07.2025[AC])
Time: 30min

7)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210010877385213
Type: CR
Status: DONE(10.07.2025[AC])
Time: 1hr

8)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210751478198300
Type: CR
Status: DONE(10.07.2025[SD])
Time: 1hr

9)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210761170529160
Type: CR
Status: DONE(11.07.2025[SG])
Time: 1hr
10)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210761170529172
Type: CR
Status: DONE(11.07.2025[AC])
Time: 2hrs

11)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210771525660076
Type: CR
Status: DONE(11.07.2025[SG])
Time: 1hr

12)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210772233862532
Type: CR
Status: DONE(11.07.2025[AC])
Time: 30min

13)https://app.asana.com/1/744512389279442/project/1209395762772163/task/1210772888124538
Type: CR
Status: DONE(11.07.2025[AC, SG])
Time: 1hr