Board Link
https://app.asana.com/0/1209395762772163/1209397664223807
-------------------------------------------------------------------------------------------

Desktop

1) https://app.asana.com/0/1209395762772163/1209395762772171

Type CR

Status: status and hours in other tickets

============

2) https://app.asana.com/0/1209395762772163/1209395762772183

Type BUG

Status: Fixed

============

3) https://app.asana.com/0/1209395762772163/1209395762772201

Type CR

Status: Done (20hrs desktop + responsive(other devices)+mobile)

Programmer +Development and hrs Pending (index.html)

============

4) https://app.asana.com/0/1209395762772163/1209395762772217

Type CR

Status: Done (hours in https://app.asana.com/0/1209395762772163/1209395762772201)

============

5) https://app.asana.com/0/1209395762772163/1209395762772205

Type CR

Status: Done (3hrs desktop + responsive(other devices)+mobile)

Development and hrs Pending (index.html)

============

6) https://app.asana.com/0/1209395762772163/1209395762772209

Type CR

Status: Done (3hrs desktop + responsive(other devices)+mobile)

Development and hrs Pending (index.html)

============

7) https://app.asana.com/0/1209395762772163/1209395762772213

Type CR

Status: Done (hours in https://app.asana.com/0/1209395762772163/1209395762772201)

============

8) https://app.asana.com/0/1209395762772163/1209395762772221

Type CR

Status: Done (2hrs desktop + responsive(other devices)+mobile)

Development and hrs Pending (page-21-new-design-6.html)

============

9) https://app.asana.com/0/1209395762772163/1209395762772225

Type BUG

Status: Fixed

============

10) https://app.asana.com/0/1209395762772163/1209395762772235

Type CR

Status: Pending (Design)

============

11) https://app.asana.com/0/1209395762772163/1209407834935068

Type BUG

==>
Logo are displayed from Team storage records
Please check the image for logo add and updated section

============

12) https://app.asana.com/0/1209395762772163/1209407834935082

Type Bug

==>
Logo are displayed from Team storage records
Please check the image for logo add and updated section

============

13) https://app.asana.com/0/1209395762772163/1209407836851335

Type CR

Status: Pending (Development + Design)

============

14) https://app.asana.com/0/1209395762772163/1209407836851339

Type CR

Status: Pending (Development)

============

15) https://app.asana.com/0/1209395762772163/1209407836851343
Type CR

Status: We have checked that the search results are linked already, any thing else you want here please explain.

============

16) https://app.asana.com/0/1209395762772163/1209407836851347
Type CR

Status: Pending (new talent page)[hold]

============

17) https://app.asana.com/0/1209395762772163/1209407839780025
Type CR

Status: Pending (Development + design)

Tablet

1) https://app.asana.com/0/1209395762772163/1209421305688377

Type CR

Status: Pending (Development + Design)

Mobile

1) https://app.asana.com/0/1209395762772163/1209395762772177

Status: Just Layout no work

============

2) https://app.asana.com/0/1209395762772163/1209407836851364

Type CR

Status: Done [15min]

============

3) https://app.asana.com/0/1209395762772163/1209407839780029

Type CR

Status: Pending (Development + Design)

============

4) https://app.asana.com/0/1209395762772163/1209407839780033

Type BUG

Status: We have not found any issue like this, we have test in ios and android the slider can be swiped by touching.

============

5) https://app.asana.com/0/1209395762772163/1209407839780039

Type BUG

Status: We have made this small because in some places there is four items, now we have increased the font and padding, but what will be if more than three, or if big text

============

6) https://app.asana.com/0/1209395762772163/1209411490343507

Type BUG

Status: Fixed

============

Effekte

1) https://app.asana.com/0/1209395762772163/1209407834935072

Type CR

Status: Done (30min)

Development and hrs Pending

============

2) https://app.asana.com/0/1209395762772163/1209395762772229

Type CR
Status: Done (2hrs)

Development and hrs Pending (page-9-design-11.html)

============

3) https://app.asana.com/0/1209395762772163/1209407834935078

Type CR

Status: Done [30min]

============

4) https://app.asana.com/0/1209395762772163/1209409683776693

Type CR

Status: Done [30min]
Development and hrs Pending (index.html)

============

5)https://app.asana.com/0/1209395762772163/1209407836851345

Type CR

Status: Done [30min]
Development and hrs Pending (index.html)
============

6) https://app.asana.com/0/1209395762772163/1209407836851356

Type CR

Status: Done [30min]
============